Integration Mgmt / Initiating Process Group
4.1 Develop Project Charter
Input:
  1. Business documents
  1. Agreements
  1. Enterprise environmental factors
  1. Organizational process assets
Tools & Techniques
  1. Expert judgement
  1. Data gathering
  1. Interpersonal and team skills
  1. Meetings
Output:
  1. Project charter
  1. Assumptions log
05/07/2018 15:58:58
http://perisic.com/stpm
Integration
Scope
Schedule
Cost
Quality
Resources
Communications
Risk
Procurement
Stakeholders
Initiating
Planning
Executing
Monitoring &
Controlling
Closing
[Speaker Notes: 05/07/2018]

---
Integration Mgmt / Planning Process Group
4.2 Develop Project Management Plan
  1. Project Charter
  1. Outputs from other processes
  1. Data gathering
  1. Interpersonal and team skills
  1. Meetings
  1. Project management plan
05/07/2018 16:06:31

---
Integration Mgmt / Executing Process Group
4.3 Direct and Manage Project Work
  1. Project documents
  1. Approved change requests
  1. Deliverables
  1. Work performance data
  1. Issue log
  1. Change requests
  1. Project management plan updates
  1. Project document updates
  1. Organizational process assets updates
  1. Project management information system
  1. Meetings
05/07/2018 16:06:33

---
Integration Mgmt / Executing Process Group
4.4 Manage Project Knowledge
  1. Deliverables
  1. Lessons learned register
  1. Organizational process assets updates
  1. Knowledge management
  1. Information management
  1. Interpersonal and team skills.
05/07/2018 16:06:36

---
Integration Mgmt / Monitoring & Controlling
4.4 Monitor and Control Project Work
  1. Work performance information
  1. Agreements
  1. Work performance reports
  1. Project documents updates
  1. Data analysis
  1. Decision making
  1. Meetings
05/07/2018 16:06:38

---
Integration Mgmt / Monitoring & Controlling
4.5 Perform Integrated Change Control
  1. Work performance reports
  1. Approved change requests
  1. Change control tools
  1. Decision making
  1. Meetings
05/07/2018 16:06:40
The 44 PMBOK(R) processes

---
Integration Mgmt / Closing Process Group
4.6 Close Project or Phase
  1. Project charter
  1. Accepted deliverables
  1. Business documents
  1. Agreements
  1. Procurement documentation
  1. Product documents updates
  1. Final product, service or result transition
  1. Final report
  1. Organizational process assets updates
Expert judgement
Data analysis
Meetings
05/07/2018 16:06:41

---
Scope Mgmt / Planning Process Group
5.1 Plan Scope Management
  1. Project charter
  1. Meetings
  1. Scope Management Plan
  1. Requirements Management Plan
05/07/2018 16:06:48

---
Scope Mgmt / Planning Process Group
5.2 Collect Requirements
  1. Project charter
  1. Business documents
  1. Agreements
  1. Requirements documentation
  1. Requirements traceability matrix
  1. Data gathering
  1. Decision making
  1. Data representation
  1. Interpersonal and team skills
  1. Context diagrams
  1. Prototypes
05/07/2018 16:06:50

---
Scope Mgmt / Planning Process Group
5.3 Define Scope
  1. Project charter
  1. Decision making
  1. Interpersonal and team skills
  1. Product analysis
  1. Project scope statement
05/07/2018 16:06:51

---
Scope Mgmt / Planning Process Group
5.4 Create Work Breakdown Structure
  1. Decomposition
  1. Scope baseline
05/07/2018 16:06:52

---
Scope Mgmt / Monitoring and Controlling
5.5 Validate Scope
  1. Verified deliverables
  1. Work performance data
  1. Inspection
  1. Decision making
  1. Accepted deliverables
  1. Work performance information
05/07/2018 16:06:53

---
Scope Mgmt / Monitoring and Controlling
5.6 Control Scope
  1. Work performance data
  1. Organisation process assets
  1. Work performance information
  1. Project document updates
05/07/2018 16:06:55

---
Schedule Mgmt / Planning Process Group
6.1 Plan Schedule Management
  1. Project charter
  1. Organization process assets
  1. Meetings
  1. Schedule management plan
05/07/2018 16:06:57

---
Schedule Mgmt / Planning Process Group
6.2 Define Activities
  1. Organization process assets
  1. Decomposition
  1. Rolling wave planning
  1. Meetings
  1. Activity list
  1. Activity attributes
  1. Milestone list
05/07/2018 16:06:59

---
Schedule Mgmt / Planning Process Group
6.3 Sequence Activities
  1. Schedule management plan
  1. Precedence Diagramming Method
  1. Dependency determination and integration
  1. Leads and lags
  1. Project management information system
  1. Project schedule network diagrams
05/07/2018 16:07:00

---
Schedule Mgmt / Planning Process Group
6.4 Estimate Activity Durations
  1. Schedule management plan
  1. Analogous estimating
  1. Parametric estimating
  1. Three-point estimating
  1. Bottom-up estimating
  1. Decision making
  1. Meetings
Duration estimates
Basis of estimates
Project documents updates
05/07/2018 16:07:02

---
Schedule Mgmt / Planning Process Group
6.5 Develop Schedule
  1. Agreements
  1. Schedule baseline
  1. Project schedule
  1. Schedule data
  1. Project calendars
  1. Schedule network analysis
  1. Critical path method
  1. Resource optimization
  1. Leads and lags
  1. Schedule compression
  1. Project management information system
  1. Agile release planning
05/07/2018 16:07:04

---
Schedule Mgmt / Monitoring and Controlling
6.6 Control Schedule
  1. Work performance data
  1. Work performance information
  1. Schedule forecasts
  1. Critical path method
  1. Project management information system
  1. Resource optimization
  1. Leads and lags
  1. Schedule compression
05/07/2018 16:07:05

---
Cost Mgmt / Planning Process Group
7.1 Plan Cost Management
  1. Project charter
  1. Meetings
  1. Cost management plan
05/07/2018 16:07:07

---
Cost Mgmt / Planning Process Group
7.2 Estimate Costs
  1. Cost estimates
  1. Basis of estimates
  1. Analogous estimating
  1. Parametric estimating
  1. Bottom-up estimating
  1. Three-point estimating
  1. Project management information system
  1. Decision making
05/07/2018 16:07:08

---
Cost Mgmt / Planning Process Group
7.3 Determine Budget
  1. Business documents
  1. Agreements
  1. Cost baseline
  1. Project funding requirements
  1. Cost aggregation
  1. Historical information review
  1. Funding limit reconciliation
  1. Financing
05/07/2018 16:07:10

---
Cost Mgmt / Monitoring and Controlling
7.4 Control Costs
  1. Project funding requirements
  1. Work performance data
  1. Work performance information
  1. Cost forecasts
Expert judgement
Data analysis
To-complete performance index
Project management information system
05/07/2018 16:07:12

---
Quality Mgmt / Planning Process Group
8.1 Plan Quality Management
  1. Project charter
  1. Quality management plan
  1. Quality metrics
  1. Data gathering
  1. Decision making
  1. Rata representation
  1. Test and inspection planning
  1. Meetings
  1. Additional quality planning tools
  1. Meetings
05/07/2018 16:07:22

---
Quality Mgmt / Executing Process Group
8.2 Manage Quality
  1. Quality reports
  1. Test and evaluation documents
  1. Data gathering
  1. Decision making
  1. Data representation
  1. Audits
  1. Design for X
  1. Problem solving
  1. Quality improvement methods
05/07/2018 16:07:36

---
Quality Mgmt / Monitoring & Controlling
8.3 Control Quality
  1. Approved change requests
  1. Deliverables
  1. Work performance data
  1. Data gathering
  1. Inspection
  1. Testing/product evaluations
  1. Data representation
  1. Meetings
  1. Quality control measurements
  1. Verified deliverables
  1. Work performance information
  1. Project document updates
05/07/2018 16:07:39

---
Resources Mgmt / Planning
9.1 Plan Resource Management
  1. Project charter
  1. Data representation
  1. Organizational theory
  1. Meetings
  1. Resource management plan
  1. Team charter
05/07/2018 16:08:03

---
Resources Mgmt / Planning
9.2 Estimate Activity Resources
  1. Project Management Plan
  1. Resource requirements
  1. Basis of estimates
  1. Resource breakdown structure
Expert judgement
Bottom-up estimating
Analogous estimating
Parametric estimating
Data analysis
Project management information system
Meetings
05/07/2018 16:08:15

---
Resources Mgmt / Executing
9.3 Acquire Resources
  1. Physical resource assignments
  1. Project team assignments
  1. Resource calendars
  1. Enterprise environmental factors updates
  1. Organizational process assets updates
Decision making
Interpersonal and team skills
Pre-assignment
Virtual teams
05/07/2018 16:08:17

---
Resources Mgmt / Executing
9.3 Develop Team
  1. Team performance assessments
  1. Enterprise environmental factors updates
  1. Organizational process assets updates
Colocation
Virtual teams
Communication technology
Interpersonal and team skills
Recognition and rewards
Training
Individual and team assessments
Meetings
05/07/2018 16:08:19

---
Resources Mgmt / Executing
9.4 Manage Team
  1. Work performance reports
  1. Team performance assessments
  1. Interpersonal and team skills
  1. Project management information system
  1. Enterprise environmental factors updates
05/07/2018 16:08:21

---
Resources Mgmt / Monitoring & Controlling
9.6 Control Resources
  1. Work performance data
  1. Agreements
  1. Problem solving
  1. Interpersonal and team skills
  1. Project management information system
  1. Work performance information
05/07/2018 16:08:23

---
Communication Mgmt / Planning Process Group
10.1 Plan Communications Management
  1. Project charter
  1. Communications management plan
Expert judgement
Communications requirement analysis
Communications technology
Communication models
Communication methods
Interpersonal and team skills
Data representation
Meetings
05/07/2018 16:08:32

---
Communications Mgmt / Executing
10.2 Manage Communications
  1. Work performance reports
  1. Project communications
  1. Organizational process assets updates
Communication technology
Communication methods
Communication skills
Project management information system
Project reporting
Interpersonal and team skills
Meetings
05/07/2018 16:08:33

---
Communications Mgmt / Monitoring & Controlling
10.3 Monitor Communications
  1. Work performance data
  1. Work performance information
Expert judgement
Project management information system
Data representation
Interpersonal and team skills
Meetings
05/07/2018 16:08:35

---
Risk Mgmt / Planning Process Group
11.1 Plan Risk Management
  1. Project charter
  1. Meetings
  1. Risk management plan
05/07/2018 16:09:43

---
Risk Mgmt / Planning Process Group
11.2 Identify Risks
  1. Agreements
  1. Procurement documentation
  1. Risk register
  1. Risk report
  1. Data gathering
  1. Interpersonal and team skills
  1. Prompt lists
  1. Meetings
05/07/2018 16:09:45

---
Risk Mgmt / Planning Process Group
11.3 Perform Qualitative Risk Analysis
  1. Data gathering
  1. Interpersonal and team skills
  1. Risk categorization
  1. Data representation
  1. Meetings
05/07/2018 16:10:15

---
Risk Mgmt / Planning Process Group
11.4 Perform Quantitative Risk Analysis
  1. Data gathering
  1. Interpersonal and team skills
  1. Representation of uncertainty
05/07/2018 16:10:25

---
Risk Mgmt / Planning Process Group
11.5 Plan Risk Responses
  1. Risk management plan
Expert judgement
Data gathering
Interpersonal and team skills
Strategies for threats
Strategies for opportunities
Contingent response strategies
Strategies for overall project risk
Data analysis
Decision making
05/07/2018 16:10:26

---
Risk Mgmt / Executing Process Group
11.6 Implement Risk Responses
  1. Interpersonal and team skills
  1. Project management information system
05/07/2018 16:10:27

---
Risk Mgmt / Monitoring and Controlling
11.6 Monitor Risks
  1. Work performance data
  1. Work performance reports
  1. Work performance information
  1. Organizational process assets updates
  1. Audits
  1. Meetings
05/07/2018 16:10:28

---
Procurement Mgmt / Planning Process Group
12.1 Plan Procurement Management
  1. Project charter
  1. Business documents
  1. Procurement management plan
  1. Procurement strategy
  1. Bid documents
  1. Procurement statement of work
  1. Source selection criteria
  1. Make-or-buy decisions
  1. Independent cost estimates
  1. Organizational process assets updates
  1. Data gathering
  1. Source selection analysis
  1. Meetings
05/07/2018 16:11:03

---
Procurement Mgmt / Executing Process Group
12.2 Conduct Procurements
  1. Procurement documentation
  1. Seller proposals
  1. Selected sellers
  1. Agreements
  1. Organizational process assets updates
  1. Advertising
  1. Bidder conference
  1. Interpersonal and team skills
05/07/2018 16:12:24

---
Procurement Mgmt / Monitoring & Controlling
12.3 Control Procurements
  1. Procurement documents
  1. Agreements
  1. Procurement documentation
  1. Approved change requests
  1. Work performance data
  1. Closed procurements
  1. Work performance information
  1. Procurement documentation updates
  1. Organizational process assets updates
  1. Claims administration
  1. Inspection
  1. Audits
05/07/2018 16:12:47

---
Communication Mgmt / Initiating Process Group
13.1 Identify Stakeholders
  1. Project charter
  1. Business documents
  1. Agreements
  1. Stakeholder register
Expert judgement
Data gathering
Data analysis
Data representation
Meetings
05/07/2018 16:12:50

---
Stakeholder Mgmt / Planning Process Group
13.2 Plan Stakeholder Engagement
  1. Project charter
  1. Agreements
  1. Organization process assets
  1. Data gathering
  1. Decision making
  1. Data representation
  1. Meetings
  1. Stakeholder engagement plan
05/07/2018 16:12:53

---
Stakeholder Mgmt / Executing Process Group
13.3 Manage Stakeholder Engagement
  1. Project management management plan
  1. Communication skills
  1. Interpersonal and team skills
  1. Ground rules
  1. Meetings
05/07/2018 16:12:54

---
Stakeholder Mgmt / Monitoring & Controlling
13.4 Monitor Stakeholder Engagement
  1. Work performance data
  1. Work performance information
Data analysis
Decision making
Data representation
Communication skills
Interpersonal and team skills
Meetings
05/07/2018 16:12:55

---
Knowledge Area
How to read the slides
Process Group
Process Name
Section of PMBOK®
Context
The Inputs are often Outputs of other processes.
These are the Tools and Techniques
that are to be used to generate Outputs
from Inputs.
7/5/2018